PROJECT ASSIGNMENT DOCUMENT

RealTimeRx — Pharmacy Inventory & Alert System

Client Group  →  Contractor Group  |  DevOps Module

# 1. Project Overview

| Project Title | RealTimeRx — Pharmacy Inventory & Alert System |
| --- | --- |
| Theme | Secure Pipeline (DevSecOps) |
| Difficulty | Intermediate |
| Originating Group | Group __ (fill in) |
| Assigned To | Group __ (fill in) |
| Handover Date | ____________ |

# 2. The Scenario

PharmaCo is a small pharmacy chain running 4 branches. Their inventory management app is a Python Flask monolith running directly on a single VM. There are no automated tests, no CI/CD pipeline, and deployments are done manually by SSHing into the server.

Last month, a supplier updated their drug batch numbering format and a rushed manual deployment broke the expiry-date tracking feature for 18 hours. The compliance officer has issued a formal warning. Management has approved a one-sprint effort to modernise the delivery pipeline before the next quarterly audit.

You are the contractor team hired to design and implement a proper CI/CD pipeline for this application. The codebase is handed to you as-is — do not rewrite the app logic. Your job is the pipeline, containerisation, and monitoring.

# 3. The Codebase (Handed Over)

The client group provides the following files. Do not modify app logic unless your kick-off change request is approved.

| File | Purpose |
| --- | --- |
| app/app.py | Flask app — 9 REST endpoints |
| app/requirements.txt | Python dependencies |
| tests/test_app.py | 17 pytest unit tests (must all pass) |
| Dockerfile | Container definition (can be modified) |
| docker-compose.yml | App + PostgreSQL (can be modified) |
| Jenkinsfile | Skeleton pipeline — contractor must complete it |
| .env.example | Config template — real .env must never be committed |

# 4. Technical Requirements

## 4A. Source Control — GitFlow

- main branch: protected, requires PR approval, no direct push

- staging branch: auto-deploys when a PR is merged from develop

- develop branch: integration branch, all feature branches merge here

- feature/* branches: one branch per feature or fix

- Branch naming: feature/add-monitoring, fix/low-stock-threshold, etc.

## 4B. CI/CD Tool — Jenkins (Local)

- Run Jenkins locally using the official Jenkins Docker image

- Create a Multibranch Pipeline job pointing to the project repository

- The provided Jenkinsfile skeleton must be completed with all stages

- Required pipeline stages in order: Checkout  →  Install & Test  →  Build Docker Image  →  Deploy to Staging  →  Smoke Test

- A failing test stage must block all downstream stages — no exceptions

- Production deploy (main branch only) must require a manual approval step in Jenkins

## 4C. Infrastructure — Docker + Docker Compose

- The app container must be built from the provided Dockerfile

- PostgreSQL must run as a separate service in docker-compose.yml

- The app must not start until the DB passes its healthcheck

- All credentials (DB password, etc.) must be injected via environment variables — never hardcoded

- The .env file must be listed in .gitignore and never committed

## 4D. Monitoring

- CPU usage of the app container (track via docker stats or cAdvisor)

- HTTP 404 error rate on /api/drugs endpoints

- Low-stock alert count from /api/alerts/low-stock (should return 0 in a healthy state)

- Container restart count (any restart is a flag to investigate)

Minimum acceptable delivery: a simple shell script or dashboard that polls these metrics every 60 seconds and logs them to a file. A Grafana dashboard is a bonus.

# 5. Application API Reference

The following endpoints are already implemented in app/app.py. The contractor team should use these to write smoke tests and verify the deployment.

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /health | Health check — returns {status: ok} |
| GET | /api/drugs | List all drugs |
| POST | /api/drugs | Add a new drug record |
| GET | /api/drugs/<id> | Get a single drug |
| PATCH | /api/drugs/<id> | Update quantity or supplier |
| DELETE | /api/drugs/<id> | Remove a drug record |
| GET | /api/alerts/low-stock | Drugs at or below threshold |
| GET | /api/alerts/expiring-soon | Drugs expiring within 30 days |
| GET | /api/alerts/expired | Drugs past expiry date |

# 6. Success Criteria

The project is considered complete when ALL of the following are demonstrated:

- A git push to the develop branch automatically triggers the Jenkins pipeline within 2 minutes

- All 17 unit tests pass in the pipeline — a single test failure blocks the build

- The Docker image is built and tagged with the Jenkins build number

- docker compose up brings up the app and database with a single command

- The /health endpoint returns HTTP 200 after deployment

- At least one of the four monitoring metrics is being logged or displayed

- No credentials appear in any Jenkinsfile, Dockerfile, or committed source file

# 7. Contractor Kick-off Rules

Before starting implementation, the contractor group must hold a kick-off meeting with the client group and document the following:

- At least 3 clarifying questions asked to the client and their answers

- One (and only one) proposed technical change to the scope — the client must formally approve or reject it in writing

- Example acceptable change: 'We want to add a docker-compose.override.yml for local dev instead of modifying the main compose file'

- Example unacceptable change: 'We want to rewrite the app in Node.js' — scope is the pipeline, not the app

# 8. Constraints

- Do not modify app/app.py or tests/test_app.py unless your change request is approved

- Do not use any cloud provider (AWS, Azure, GCP) — everything runs locally

- Jenkins must run locally via Docker, not a hosted service

- The .env file must never appear in any git commit

Client Group Sign-off

Group name / number: ___________________________

Approved by: ___________________________   Date: ___________

Contractor Group Acknowledgement

Group name / number: ___________________________

Received by: ___________________________   Date: ___________

Proposed change request (if any): ___________________________

Client approval of change:   YES  /  NO   (circle one)